VerifIQ

Internal Review Plan — Pre-Launch Validation

How a panel of real Irish design professionals, a Product Manager, an Owner / Developer and a Design Consultant validate VerifIQ before public release

v0.1 · 1 Jun 2026 · Confidential

# 1. Purpose

Before VerifIQ goes to the general market, it gets bashed by people who would actually use it. Not friendly demo audiences. Real chartered Irish design professionals, a real Product Manager, a real Owner / Developer, and an independent Design Consultant. They tell us what's wrong, what's missing, what's brilliant, and what would make them refuse to use it.

This document defines: who is on the review panel, what they review, when, how feedback is structured, what decisions they can make, and how their input flows back into the build.

The frame for everyone in the panel VerifIQ is not asking for endorsement. It is asking for criticism. Every panellist signs an NDA. Every panellist is told their honest opinion is the value we are paying for. Anything they tell us they would not want to see in the product, they get a written confirmation that it will not appear. Panellists are paid for their time. This is not a favour and it is not a sales conversation.

# 2. Review Panel Composition

Eleven seats, three layers. Recruit deliberately — diversity of role, diversity of firm size, diversity of generation. Avoid groupthink.

## 2.1 Layer A — Design Team Panellists (5 seats)

- RIAI Chartered Architect — partner-grade, working in public-sector healthcare / education. Tests Verify product on real packs they have authored.

- CEng MIEI Structural Engineer — 10-20 years post-chartered. Tests C&S checks for false positives and missed issues.

- CEng MIEI M&E Engineer — building services specialist. Stress-tests the Mech + Elec workers, especially Legionella / F-Gas / fire-alarm.

- IFE-grade Fire Engineer — works on FSC submissions. Tests Fire worker + FSC condition propagation.

- FSCSI / FRICS Quantity Surveyor — Employer-side and Contractor-side experience. Tests Hunt product variation-exposure output.

## 2.2 Layer B — Statutory + Specialist (3 seats)

- BCAR Assigned Certifier — sole-practice or small practice. Tests BCAR mode checks; gives view on personal-liability mitigation value.

- Employer's Representative — capital programme experience (HSE Estates or OGP framework). Tests Programme tier scenario, Employer-side dashboard usefulness.

- Conservation Architect OR Landscape Architect — represents the niche-specialist audience. Tests Studio tier value proposition + corpus depth in their specialism.

## 2.3 Layer C — Product + Strategy (3 seats)

- Senior Product Manager — B2B SaaS background, ideally PropTech or ConTech. Reviews onboarding wizard, dashboard UX, pricing logic, customer journey.

- Owner / Developer — runs an Irish capital programme as the buyer. Reviews business model, pricing tolerance, procurement fit. Could be a former senior HSE Estates / OGP figure.

- Design Consultant — independent architecture-of-product reviewer. Reviews technical architecture, scalability, multi-tenant model, security. Likely a CTO-grade individual.

# 3. Review Cadence — 12 Weeks · 6 Sessions

Six structured sessions over 12 weeks. Plus async written feedback in between.

| Week | Session | Material in advance | Output |
| --- | --- | --- | --- |
| W2 | Kick-off (90 min · all 11) | Position manifesto · sector + role spec · onboarding wizard demo | Panellist commitment confirmed · top 3 worries each |
| W4 | Onboarding + UX review (60 min · Layer A + C) | Working wizard on test data · 3 sample dashboards | Question structure changes · UX issues |
| W6 | Per-discipline scan deep-dive (2h · Layer A) | MVP scanning real packs · per-discipline output for review | False positives flagged · missed findings flagged · corpus gaps |
| W8 | Reviewer workflow + HITL (90 min · Layer A + B) | Reviewer dashboard live · sample queue · audit interface | Pay rate validation · workflow friction · keyboard shortcut review |
| W10 | Business model + GTM (90 min · Layer C + select Layer B) | Business plan · token economics · GTM pack · 3 pricing scenarios | Pricing tolerance signal · channel feedback · investor-readiness gate |
| W12 | Go / No-Go review (90 min · all 11) | Cumulative feedback log · changes-made-since dossier | Go / No-Go vote per panellist · written rationale captured |

## 3.1 Async feedback between sessions

- Each panellist gets a Notion / Loom / Slack channel — their choice.

- They can drop feedback at any time. Issues are triaged into Improvements / Flaws / Risks (Section 5).

- Weekly digest sent to all panellists summarising what changed in response to feedback.

- Panellists see each other's feedback. Disagreement between panellists is itself useful signal.

# 4. Evaluation Criteria — What Are Panellists Scoring?

Panellists are not asked to score on a 1-10 like a sales survey. They are asked to react to specific propositions. Each proposition has a clear yes/no answer plus narrative.

## 4.1 Trust

- Would you use VerifIQ output to inform your own design decisions?

- Would you trust it enough to skip an in-house QA step that takes you an hour?

- Would you flag a finding to a colleague based on VerifIQ alone, or would you verify first?

## 4.2 Speed

- Did the onboarding wizard take less than 2 minutes? Was anything confusing?

- Once the pack was up, how long until you saw value?

- Was the dashboard fast enough that you'd open it during a normal work session, or did it feel like a tool you only use deliberately?

## 4.3 Output quality

- Of the findings shown, how many were correct? How many were wrong? How many were trivially obvious to you already?

- Did the source-quote evidence let you verify findings in under 30 seconds each?

- Did the recommended_action read as something you'd actually write to your design team, or did you have to rewrite it?

## 4.4 Risk + Liability

- Would VerifIQ's output make you more or less likely to sign your name on the pack as Assigned Certifier?

- Could a customer misuse VerifIQ output as a substitute for proper review? Is the disclaimer language strong enough?

- If something went wrong on a project that used VerifIQ, would your PI broker treat that as a positive or negative?

## 4.5 Commercial fit

- Would your firm pay €400 per check at Tier 2? At what price would your firm say no?

- Would you recommend VerifIQ to a peer firm? What would you say to them?

- If VerifIQ existed today and offered to do a free check on your active pack, would you say yes or no?

# 5. Feedback Structure — Improvements / Flaws / Risks

Every piece of feedback gets categorised into one of three buckets. Panellists are explicitly asked to use all three; if a panellist only ever raises 'improvements' we re-brief them. We need flaws and risks too.

## 5.1 Improvements — what would make this better

- Feature additions, UX refinements, copy changes, pricing tweaks.

- Backlog-eligible. Treated as Now / Next / Later prioritisation.

- Acceptable response: 'noted, on the backlog, here's when'.

## 5.2 Flaws — what's currently broken or wrong

- False findings, broken workflows, contradictions in the product.

- Must be addressed before public launch OR explicitly accepted as known limitation.

- Acceptable response: 'fixed in week X' OR 'accepted limitation, here's how we mitigate'.

## 5.3 Risks — what could go badly wrong post-launch

- Customer misuse, liability exposure, scale failure, reputational damage, security gaps.

- Each risk gets an entry in the live Risk Register (Architecture v0.2 §11).

- Acceptable response: 'mitigated by X' OR 'accepted with monitoring plan'.

Why this categorisation matters It forces panellists to be specific. 'Don't like the colours' becomes 'improvement: colour scheme'. 'Concerned about hallucinations' becomes 'risk: hallucination escalation if reviewer panel under-resources'. It forces VerifIQ to respond in kind. We can't dismiss a flaw as 'noted'. Flaws must be fixed or formally accepted. It surfaces disagreement productively. Two panellists may disagree on whether something is an improvement or a flaw — that disagreement is captured and resolved at the week-12 Go/No-Go.

# 6. Decision Rights

## 6.1 What panellists can decide

- Whether VerifIQ ships on schedule (Go/No-Go vote at Week 12).

- Whether to recommend personal use of VerifIQ to their professional network (post-launch).

- Whether to become a paid reviewer (Layer A + B opt-in for the reviewer panel).

## 6.2 What panellists cannot decide unilaterally

- Product roadmap — they advise; founder decides. (Their views are heavily weighted. But final call is founder.)

- Pricing strategy — they signal tolerance; founder decides commercials.

- Brand and marketing — they review for accuracy; founder owns voice and channels.

## 6.3 Go / No-Go vote mechanics

- Each panellist casts an individual vote: Go / Go-with-conditions / No-Go.

- If 8 or more vote Go (or Go-with-conditions with addressable conditions), VerifIQ launches.

- If 4 or more vote No-Go, launch is deferred until conditions are addressed.

- Mixed cases: founder reviews dissenting views and decides. Founder is accountable for the call. Panellists are protected from blame.

- Vote rationales are captured in writing. Used in investor / partner conversations as evidence of the validation process.

# 7. Operations — How This Actually Runs

## 7.1 NDA template

- Mutual NDA. Either party can disclose anything they would already lawfully disclose.

- VerifIQ confidential info covered: product architecture, business model, pricing, customer data, reviewer panel identities.

- Panellist confidential info covered: their firm's commercial position, their own opinions on third parties.

- Term: 3 years from session date.

- Signed via DocuSign / HelloSign before first session. Stored in secured drive.

## 7.2 Compensation

- Layer A (chartered design panellists): €1,500 fixed fee + €500 per session attended (max €4,500).

- Layer B (statutory / specialist): €1,500 fixed fee + €500 per session attended (max €4,500).

- Layer C (product / owner / consultant): €2,500 fixed fee + €750 per session attended (max €7,000).

- Plus expenses (travel, materials).

- Total panel-compensation budget: approximately €50-60k for the 12-week programme.

- Payment within 5 working days of each session attended.

## 7.3 Documentation

- Every session recorded (audio + video, with consent).

- Each session minutes written within 24h, circulated to panellists for correction.

- Feedback log lives in Notion / Linear / Jira (founder choice) — each item tagged Improvement / Flaw / Risk + status (Open / Fixing / Fixed / Accepted).

- Public artefact at end of programme: anonymised 'What our review panel told us' summary, suitable for marketing + investor use.

## 7.4 Recruitment timeline

- Week -8 (8 weeks before kick-off): begin outreach. RIAI / Engineers Ireland / SCSI council members for warm intros.

- Week -6: 30+ first conversations, narrow to 20 candidates.

- Week -4: 11 panellists confirmed + signed letter of engagement.

- Week -2: NDA signed by all. Pre-reading materials sent.

- Week 0: Kick-off.

# 8. What We Will Change Based on Their Feedback

Sets honest expectations with panellists. Three categories:

## 8.1 Almost certainly will change

- Onboarding wizard question wording — they will tell us where it's confusing.

- Default discipline selections per sector — they know better than us what's typical.

- Severity thresholds — they will tell us where a 'HIGH' should really be a 'CRITICAL' for their sector.

- Reviewer pay rate — they will give us the real number.

- Dashboard layout priorities — they will tell us what they look at first.

## 8.2 Will change if there's consensus

- Pricing tier breakpoints.

- Specific check rules in their discipline.

- Specific standards in the corpus (what to add, what to drop).

- Brand language and marketing positioning.

- Specific MVP feature scope decisions.

## 8.3 We will resist changing

- Position manifesto ('indicative, you verify, no liability').

- Source-quote verification gate.

- EU data residency.

- Per-discipline ZIP upload pattern.

- Human-in-the-loop reviewer workflow at MVP.

If panellists strongly disagree with any of the above, we engage seriously and may change. But the default position is that these are load-bearing architectural decisions.

# 9. After the Panel

## 9.1 If we get Go

- Public launch with the validation evidence as a marketing asset.

- Layer A + B panellists invited to become paid reviewers in the production reviewer panel.

- Layer C panellists invited to remain as ongoing advisory board (lighter-touch, quarterly).

- Anonymised feedback summary published on verifiq.ie / Built-with-VerifIQ-feedback page.

- Each panellist offered VerifIQ free-of-charge for their own firm for 12 months.

## 9.2 If we get No-Go

- Specific conditions written into a Punch List.

- Re-review session scheduled at +6 weeks.

- Customer pilots paused; engineering effort focused on Punch List items.

- Investor / partner conversations paused until re-review passes.

## 9.3 Ongoing panel role

- Layer A + B paid reviewers (production reviewer panel).

- Layer C quarterly advisory board (1 hour, async option, €500 / quarter).

- Panel reconvenes annually for a 'State of VerifIQ' deep-dive.

The line we will not cross The internal review is not for PR. It is for product truth. We will publish what panellists said — including criticisms — not just what makes us look good. We will name panellists who consent to being named. Anonymity is the default. If the panel tells us we shouldn't ship, we don't ship.

# 10. Appendix — Recruitment Outreach Templates

## 10.1 Cold outreach to potential Layer A panellist

Subject: VerifIQ — paid review panel (£4,500 + expenses)

Hi [NAME],

Quick ask. I have launched VerifIQ — a checking tool that surfaces document-quality issues in Irish tender packs before issue. Specifically targets the patterns that lead to BCAR friction and PI claim activity.

Before VerifIQ goes to public market, we are running a 12-week review panel of 11 real Irish design professionals. The panel's job is to bash the product. Find what's wrong. Tell us what to fix or drop.

I would value your participation as the [RIAI Chartered Architect / CEng Structural / etc.] seat on the panel. Six 60-90 minute sessions over 12 weeks. €1,500 fixed fee + €500 per session attended. NDA in place; honesty is the whole point.

Are you open to a 20-minute call to discuss?

Liam Dunne · liam@goviq.ie

## 10.2 Cold outreach to potential Layer C Owner / Developer panellist

Subject: VerifIQ review panel — Owner / Developer seat

Hi [NAME],

Quick ask. I have launched VerifIQ — a checking tool for Irish tender packs. We are running a 12-week internal review panel of 11 people before public launch. Five chartered design professionals, three statutory / specialist roles, and three Layer C seats — Product, Design Consultant, and Owner / Developer.

I would like to invite you to the Owner / Developer seat. Your role: pressure-test the business model, pricing tolerance, procurement fit, and customer-side value proposition. Six sessions over 12 weeks. €2,500 fixed fee + €750 per session attended. NDA in place.

You'd see the product end-to-end, get an honest view of where it could disrupt your current QA process, and have direct input on what gets shipped.

Are you open to a 20-minute exploratory call?

Liam Dunne · liam@goviq.ie

## 10.3 Letter of Engagement template (one page)

- Recital — VerifIQ purpose and the panel's role.

- Term — 12 weeks from agreed start date.

- Compensation — fixed fee + per-session fee, payment terms.

- Time commitment — 6 sessions of 60-90 minutes + 1-2 hours async per week.

- Confidentiality — refers to NDA signed separately.

- IP — panellist retains rights to their own opinions; VerifIQ retains rights to product feedback they provide; product itself remains VerifIQ IP.

- Termination — either party can terminate with 7 days' notice; pro-rata payment for sessions attended.

- Liability — panellist participation is advisory only; no professional opinion liability.