VerifIQ

Systems Architecture v0.2 — Scale + Per-Discipline ZIP + Human-in-the-Loop

Updated for 600-attachment scope, distributed consultant upload, multi-pass orchestration, reviewer workflow

Liam Dunne, GovIQ / VerifIQ

liam@goviq.ie  ·  1 Jun 2026  ·  Replaces v0.1

# 1. What's changed since v0.1

Architecture v0.1 (May 2026) assumed a single customer uploading a complete tender pack of up to 1,500 pages, processed by a single-pass orchestrator returning findings in one batch. Practical work on the validation engagement and the May review of the Stage 2C pack — combined with conversations about how Irish design teams actually produce and circulate documents — has surfaced a better architecture.

## 1.1 Four architectural shifts

- Scale target raised to 600 attachments per pack. v0.1 modelled 200-500MB / 600-1500 pages as the 'Large' tier. v0.2 establishes a 600-attachment target — which in real Irish public-sector projects works out at 8,000-20,000 pages of mixed drawings, specs, schedules, BoQ and reports.

- Customer no longer uploads one mega-ZIP. Each design-team consultant uploads their own discipline ZIP independently, via a per-consultant magic-link. The Lead Designer or Employer-side project manager invites the consultants; each consultant uploads their ZIP at their own pace; VerifIQ kicks off that discipline's scan the moment the ZIP arrives. This pattern is the single biggest improvement in v0.2.

- Single-pass orchestration is replaced by a multi-pass scheduler. Per-discipline workers run as the consultant ZIPs land; cross-discipline coordination runs once all required disciplines have completed. Findings stream to the customer dashboard progressively.

- Human-in-the-loop (HITL) review is added as a mandatory MVP step. AI-surfaced findings land in a Pending Review queue. Chartered Irish reviewers triage every finding before the customer sees it. Trust ramps up over time: 100% review at MVP → sample-based at month 6 → automated with senior escalation at month 12+.

## 1.2 Why these changes

- Real packs at the high end of the Irish public-sector market are bigger than v0.1 modelled. HSE Estates capital projects, OGP framework awards and large Section 38/39 healthcare builds routinely run 600+ attachments.

- Per-consultant ZIP upload removes the friction of waiting for one Lead Designer to chase, collect and re-package every consultant's output. Each consultant uploads when ready; the scan starts immediately for their discipline.

- Multi-pass orchestration keeps the inference cost honest at scale. Single-pass at 8-16m input tokens is prohibitively expensive on frontier pricing. Per-discipline parallelism, smart routing and prompt caching keep margin healthy.

- HITL is the only acceptable launch posture for a tool that produces findings used by chartered professionals carrying personal liability. AI false positives during the trust-building period are commercially fatal — the human reviewer is the firewall.

## 1.3 What v0.2 does NOT change

- Product positioning — still a checking system, not a professional review.

- Liability framing — indicative output, user verifies locally, no PI exposure.

- Pricing for Tier 1-3 — same per-check tiers as v0.1.

- Core tech stack — Next.js + Convex + Clerk + Anthropic + Stripe + Resend.

- EU data residency, GDPR alignment, sub-processor disclosure regime.

# 2. Scale Target — 600 Attachments per Pack

v0.2 anchors on 600 attachments as the realistic upper bound for a single VerifIQ scan. This is informed by the actual scope of recent HSE Estates Stage 2C/3 packs and OGP framework awards observed in the Irish market.

## 2.1 Pack profile at 600 attachments

| Document type | Typical count | Avg pages each | Total pages |
| --- | --- | --- | --- |
| Architectural drawings (GA, sections, details, room layouts, schedules) | 180-240 | 1-3 | 180-720 |
| Civil & Structural drawings + calcs | 80-120 | 1-4 | 80-480 |
| Mechanical drawings + spec + plant schedules | 80-120 | 1-5 | 80-600 |
| Electrical drawings + spec | 60-90 | 1-4 | 60-360 |
| Specifications (NBS Chorus body sections per discipline) | 4-8 docs | 100-220 | 400-1,760 |
| Schedules (Sanitary, FF&E, doors, windows, ironmongery, etc.) | 30-50 | 2-12 | 60-600 |
| Fire Consultant report + appendices | 1-3 | 30-80 | 30-240 |
| QS docs (BoQ, Form of Tender, ITT, Schedule of Rates) | 8-15 | 20-80 | 160-1,200 |
| BCAR documentation, certificates, surveys, planning | 10-25 | 4-20 | 40-500 |
| Pack total at 600 attachments | 600 | — | 8,000 — 20,000 pages |

## 2.2 Token consumption at scale

- Drawings (vision-extracted): ~2,500 tokens per page × ~800 drawing pages = 2.0m tokens

- Specifications (NBS clause text): ~2,750 tokens per page × ~1,000 spec pages = 2.75m tokens

- Schedules (data tables): ~5,500 tokens per page × ~300 schedule pages = 1.65m tokens

- Reports + BoQ + BCAR: ~3,500 tokens per page × ~400 pages = 1.4m tokens

- Cross-discipline coordination pass: ~1.5m tokens reasoning over per-discipline findings

- Reasoning + finding generation: ~40% of input volume = ~3.7m output tokens

Total inference budget at the 600-attachment ceiling Input tokens: ~7.8m (with smart routing, prompt caching, and discipline-bounded budgets) Output tokens: ~3.7m (reasoning + finding records) Inference cost at current frontier pricing (€12/1m input, €50/1m output): €94 + €185 = €279 At Tier 5 — Mega list price of €2,500: gross margin per pack = €2,221 = 89% At Tier 5 — Mega list price of €5,000 (high-end programme tier): gross margin = €4,721 = 94%

# 3. Per-Discipline ZIP Upload Pattern (the core architectural insight)

The customer does not upload one giant ZIP. Each design-team consultant uploads their own discipline ZIP independently, on their own schedule, via a per-consultant magic-link URL. VerifIQ assembles the project from the discipline ZIPs as they arrive.

## 3.1 Why this pattern is right

- Reflects how Irish design teams actually produce documents. The Architect, C&S engineer, M&E consultant and Fire consultant produce and release their outputs on different timelines. Lead Designer chasing all consultants for one consolidated ZIP is friction that delays the scan.

- Each discipline ZIP is manageable in size — typically 80-240 files, 50-500MB. Avoids the 'one massive upload' problem with timeouts, browser memory limits, and incomplete uploads.

- Enables true parallel processing. Architectural scan starts the moment the Architectural ZIP arrives, without waiting for M&E to release their pack.

- Natural version control per discipline. When the C&S engineer issues a revised pack, only the C&S discipline rescans — Architectural findings persist.

- Reduces customer effort. The Lead Designer or Employer-side PM creates the project and clicks 'invite consultants'; each consultant gets an email with a discipline-specific upload link.

## 3.2 The customer journey

- Customer (Lead Designer, Employer's Representative, Capital Programme Manager) creates a project: enters project name, contract form (PW-CF5 etc.), target issue date.

- Customer selects which disciplines apply (Arch, C&S, Mech, Elec, Fire, QS, BCAR). Default is all six; Studio-tier customers select one.

- Customer enters consultant contacts per discipline (name + email) or invites their own internal team.

- VerifIQ sends magic-link emails to each consultant: 'Upload your [Architectural] pack for [Project Name].'

- Each consultant clicks the link, lands on a dedicated upload page for their discipline. Drag-drop ZIP (or individual files). Upload progress shown.

- Upload completes → discipline-specific scan begins immediately. Customer dashboard updates: 'Architectural — scanning (~3h remaining).'

- As each discipline completes, findings stream to the customer dashboard. Reviewer queue populates.

- Once all required disciplines have completed, the cross-discipline coordination pass runs.

- Reviewer triages findings (24-48h after AI complete). Findings flip from Pending → Approved.

- Customer notified by email when the pack is fully reviewed. Full register exportable.

## 3.3 Magic-link upload mechanics

- Each magic link is a signed, single-use, expiring URL specific to one discipline + one project.

- Consultant lands on a branded upload page without needing to create an account.

- Upload can be ZIP, individual files, or folder upload (browser-supported).

- Consultant can re-upload (replace + rescan) until the customer 'locks' the project.

- Consultant sees their own upload status only — they do not see the customer's full project or other disciplines' content.

- Audit log records every upload event: consultant identity, IP, timestamp, file manifest hash.

## 3.4 What if a consultant doesn't respond

- Customer can upload on the consultant's behalf using the same magic link.

- Customer sees a status dashboard: which disciplines have uploaded, which are pending, which have completed AI scan, which are in review.

- Automatic reminder emails to consultants every 48 hours until upload or customer cancellation.

- Customer can mark a discipline as 'not applicable' for this project (e.g. no Fire consultant for a refurbishment with no FSC change).

- Cross-discipline coordination pass runs once 'sufficient disciplines' have arrived, not necessarily all — Lead Designer can confirm 'enough' to start the cross-check pass.

# 4. Updated Check Pipeline — Multi-Pass Orchestration

## 4.1 Per-discipline worker

Each discipline worker is its own scheduler. When a discipline ZIP arrives, the worker:

- Extracts the ZIP server-side using Convex actions (node-stream-zip or adm-zip).

- Classifies each file: filename pattern matching + cheap-model classifier on first page → assigns doc_type (drawing, spec, schedule, report, calc, BoQ) and refines discipline if needed.

- Routes each file to the appropriate processing strategy: text-extraction for spec/schedule/BoQ, vision for drawings, hybrid for reports.

- Batches text-heavy files into Anthropic API calls of ~50 pages each.

- Streams vision-extracted drawings page-by-page through Claude vision.

- Applies the discipline's curated standards corpus as the system prompt (prompt-cached for cost efficiency).

- Verifies every emitted finding against the source quote — discards any finding whose evidence_quote does not appear verbatim in a source document.

- Writes findings to Convex with status = 'pending_review' and discipline tag.

## 4.2 Cross-discipline coordination pass

Runs once 'sufficient disciplines' have completed, OR when the Lead Designer manually triggers it. Reads ALL per-discipline findings, looks for:

- Standard-version inconsistency across disciplines (e.g. Arch references TGD-B 2024 but Elec references TGD-B 2006).

- Project descriptor drift across discipline title blocks.

- FSC condition propagation gaps (Fire condition X not reflected in M&E spec).

- Drawing-spec contradictions (M&E spec calls for plant the Arch GA doesn't show space for).

- BCAR Ancillary Cert allocation gaps (designer not named for an element).

- BoQ vs design quantities (extreme variance flag).

## 4.3 Token budget at each level

- Per-discipline budget: enforced by the worker. Architectural ~35% of total, M&E ~25%, C&S ~15%, Elec ~12%, Fire ~8%, QS+BCAR ~5%. Tunable per pack.

- Per-file budget: each file capped at 300k input tokens. Files over budget are sampled (first 30 pages + last 10 pages + table-of-contents) rather than read in full.

- Cross-discipline pass: bounded at 1.5m total tokens (input + output). Reads per-discipline findings, not raw source files.

- Prompt cache: standards corpus + skill personas + check-rule library cached at 90%+ rate across files. Estimated 60-70% cost reduction vs uncached.

## 4.4 Failure modes and recovery

- Anthropic API rate-limit / 5xx: retry up to 3 times with exponential backoff. If persistent, fall through to OpenAI fallback model with note on findings provenance.

- Single-file processing failure: log error to check.error, continue with other files, surface in customer-facing 'incomplete' status with which file(s) failed.

- Whole-discipline failure: customer notified, refund/credit issued, manual investigation.

- Pack tier under-estimate: if actual token consumption exceeds 130% of tier budget, upgrade tier mid-run and notify customer (no retroactive billing within 110% tolerance).

# 5. Data Model Updates

v0.1 Convex schema is retained. v0.2 adds new tables for discipline-uploads, upload invitations, reviewers, reviews and audit. All multi-tenant under orgId.

## 5.1 New tables

// convex/schema.ts — v0.2 additions

export default defineSchema({

// ... v0.1 tables: orgs, users, projects, packs, files, checks, findings, invoices, auditLog

// ----- DISCIPLINE UPLOAD INVITATIONS -----

uploadInvitations: defineTable({

orgId: v.id('orgs'),

projectId: v.id('projects'),

discipline: v.union(v.literal('arch'), v.literal('cs'),

v.literal('mech'), v.literal('elec'), v.literal('fire'),

v.literal('qs'), v.literal('bcar')),

consultantEmail: v.string(),

consultantName: v.optional(v.string()),

consultantFirm: v.optional(v.string()),

tokenHash: v.string(),                        // signed magic-link token

expiresAt: v.number(),

status: v.union(v.literal('sent'), v.literal('opened'),

v.literal('uploaded'), v.literal('expired'), v.literal('cancelled')),

invitedBy: v.id('users'),

invitedAt: v.number(),

openedAt: v.optional(v.number()),

uploadedAt: v.optional(v.number()),

remindersSent: v.number(),

})

.index('by_token', ['tokenHash'])

.index('by_project_discipline', ['projectId', 'discipline']),

// ----- DISCIPLINE UPLOADS -----

disciplineUploads: defineTable({

orgId: v.id('orgs'),

projectId: v.id('projects'),

discipline: v.string(),

invitationId: v.id('uploadInvitations'),

zipStorageId: v.optional(v.id('_storage')),    // original ZIP if uploaded as ZIP

fileCount: v.number(),

totalSizeBytes: v.number(),

estimatedPages: v.number(),

fileIds: v.array(v.id('files')),               // extracted files

uploadedBy: v.string(),                        // consultant email (no user account)

uploadedAt: v.number(),

version: v.number(),                           // 1 for initial, increments on re-upload

supersededBy: v.optional(v.id('disciplineUploads')),

scanStatus: v.union(v.literal('queued'), v.literal('scanning'),

v.literal('completed'), v.literal('failed'), v.literal('superseded')),

scanCheckId: v.optional(v.id('checks')),

})

.index('by_project_discipline', ['projectId', 'discipline'])

.index('by_status', ['scanStatus']),

// ----- REVIEWERS -----

reviewers: defineTable({

fullName: v.string(),

email: v.string(),

charteredBody: v.union(v.literal('RIAI'), v.literal('IEI'),

v.literal('SCSI'), v.literal('IFE'), v.literal('CIOB'), v.literal('other')),

membershipNumber: v.string(),

disciplines: v.array(v.string()),              // disciplines reviewer can review

status: v.union(v.literal('active'), v.literal('paused'), v.literal('off-boarded')),

capacityFindingsPerWeek: v.number(),

auditAgreementRate: v.optional(v.number()),    // % match with senior on sampled audits

payRatePerFinding_cents: v.number(),

onboardedAt: v.number(),

})

.index('by_status_discipline', ['status', 'disciplines']),

// ----- REVIEWS -----

reviews: defineTable({

orgId: v.id('orgs'),

findingId: v.id('findings'),

reviewerId: v.id('reviewers'),

action: v.union(v.literal('approved'), v.literal('edited'),

v.literal('rejected'), v.literal('escalated')),

editedFields: v.optional(v.object({

severity: v.optional(v.string()),

oneSentenceIssue: v.optional(v.string()),

recommendedAction: v.optional(v.string()),

})),

rejectionReason: v.optional(v.string()),

notes: v.optional(v.string()),

decidedAt: v.number(),

elapsedMs: v.number(),                         // time spent on this finding

audited: v.optional(v.boolean()),              // sampled for senior audit

auditAgreement: v.optional(v.union(v.literal('agree'), v.literal('disagree'))),

})

.index('by_finding', ['findingId'])

.index('by_reviewer', ['reviewerId'])

.index('by_org', ['orgId']),

});

## 5.2 Findings table — status extensions

The findings.status field expands to track the review lifecycle:

- 'pending_review' — emitted by AI, awaiting reviewer triage. NOT visible to customer.

- 'approved' — reviewer accepted as-is. Visible to customer.

- 'approved_edited' — reviewer accepted with edits. Visible to customer with edit indicator.

- 'rejected' — reviewer rejected. NOT visible to customer. Counts for AI tuning telemetry.

- 'escalated' — reviewer flagged for senior review. NOT visible to customer until resolved.

- 'customer_dismissed' — customer marked as not-applicable. Visible in archive only.

- 'customer_acted' — customer marked as acted-upon. Visible in archive.

# 6. Tiered Processing Model

## 6.1 Five tiers (Tier 5 added)

| Tier | Pack scope | Total AI scan time | Total turnaround (AI + review) | List price |
| --- | --- | --- | --- | --- |
| Tier 1 — Small | Single discipline, <200 pages, 10-30 files | ~60 min | ~14 hours | €60-€150 |
| Tier 2 — Mid | Multi-discipline, 50-150 files, 200-600 pages | ~4 hours | ~16-24 hours | €400 |
| Tier 3 — Large | Full multi-discipline, 150-300 files, 600-1500 pages | ~8 hours | ~32-48 hours | €800 |
| Tier 4 — Programme | Recurring multi-pack across capital programme | Per-pack as above | Variable | €20-120k / year |
| Tier 5 — Mega | 300-600 files, 1,500-20,000 pages | ~24 hours | ~72 hours | €2,500-€5,000 |

## 6.2 Tier detection and auto-routing

- Tier detected automatically from total uploaded files + estimated pages once all consultant ZIPs have arrived.

- Customer sees provisional tier on dashboard as uploads come in: 'Currently Tier 2; one more discipline upload could push to Tier 3.'

- Customer confirms tier before scan kicks off OR before billing event triggers (Stripe checkout for PAYG, quota check for subscription).

- Mid-scan tier upgrades require customer approval. No retroactive billing within 10% tier overshoot.

## 6.3 Tier 5 — Mega economics

- Inference cost at 600 attachments / 20,000 pages: €279 worst-case (Section 2.2).

- Reviewer cost: ~500-800 findings × €1-2 per finding reviewed = €500-€1,600.

- Cloud + storage marginal: ~€10.

- Total COGS at high end: €1,889. At €2,500 list = 24% gross margin.

- At €5,000 list (high-end Employer-side programme) = 62% gross margin.

- Strategic implication: Tier 5 sells at €2,500-€3,500 for design-team customers, €4,000-€5,000 for Employer-side programmes (where reviewer-stamped output justifies premium).

# 7. Human-in-the-Loop Reviewer Workflow

## 7.1 The reviewer's role

Reviewer is a chartered Irish professional (RIAI / IEI / SCSI / IFE) contracted by VerifIQ. Their role: triage every AI-emitted finding before it reaches the customer. Approve, edit, reject or escalate.

- Reviewer is paid per finding triaged, not per hour.

- Reviewer carries no liability — they are reviewing software output, not certifying.

- Reviewer sees one finding at a time, with the source quote, the recommended action, and a link to the source document open at the cited page.

- Reviewer can edit severity, one-sentence summary, recommended action, or regulatory basis citation before approving.

- Reviewer can reject — finding never reaches customer; counted for AI tuning telemetry.

- Reviewer can escalate — flagged for senior reviewer second-look.

- Random 5% of approved findings are audited by senior reviewer. Reviewer who falls below 95% audit-agreement is retrained or off-boarded.

## 7.2 Reviewer panel composition (MVP)

- Architectural: 1-2 chartered RIAI Architects, ~5 yrs+ post-qualification.

- Civil & Structural: 1-2 CEng MIEI Structural / Civil.

- Mechanical: 1 CEng MIEI Building Services.

- Electrical: 1 CEng MIEI Electrical.

- Fire: 1 IFE-grade fire engineer.

- QS / Commercial: 1 FSCSI / FRICS Quantity Surveyor.

- Senior reviewer (auditing): 1 RIAI Partner-grade for Arch findings, 1 CEng Principal-grade for Engineering findings — shared between disciplines.

- Total panel: 7-9 reviewers + 2 senior. Recruited via direct outreach to chartered bodies and via LinkedIn.

## 7.3 SLA per tier

- Tier 1 (Small): AI complete in 60min, review complete within 12h → 14h total customer turnaround.

- Tier 2 (Mid): AI complete in 4h, review complete within 12h → 16h total.

- Tier 3 (Large): AI complete in 8h, review complete within 24h → 32h total.

- Tier 5 (Mega): AI complete in 24h, review complete within 48h → 72h total.

- Customer sees real-time status: Scanning / Reviewing / Ready.

- Customer notified by email + in-app when review completes.

## 7.4 Trust ramp — how HITL declines over time

- Month 0-3 (MVP): 100% of findings reviewed. Reviewer panel scales as customer volume grows.

- Month 3-6: 100% of CRITICAL + HIGH reviewed. Sample-based review of MEDIUM (every 5th) and LOW (every 10th).

- Month 6-12: 100% of CRITICAL reviewed. Sample-based HIGH (every 3rd). MEDIUM + LOW automated with confidence-score thresholds.

- Month 12-24: Customer can opt out of mandatory review (€-discount) — finding reaches customer immediately. Reviewer-stamped option remains for €200-500 add-on per pack.

- Month 24+: AI-only mode is default. Reviewer becomes a paid premium. Reviewer panel maintained for premium customers and for AI tuning.

## 7.5 Reviewer dashboard (new product surface)

- Login as reviewer (separate auth from customer). Clerk role-based.

- Queue view: prioritised by CRITICAL → HIGH → MEDIUM → LOW, then by SLA-at-risk.

- Finding-detail view: source quote, document with cited page highlighted (PDF.js), recommended action, suggested edit fields.

- Keyboard shortcuts: A = approve, E = edit, R = reject, X = escalate.

- Stats: findings reviewed today, average time per finding, audit agreement rate, earnings month-to-date.

- Audit interface (senior reviewers only): random 5% of all approved findings shown for second-look.

# 8. Customer Experience — Live, Tiered, Streamed

## 8.1 Project workspace

- Customer creates a project. Sees a per-discipline upload status panel: each discipline as a card showing Not invited / Invited / Uploaded / Scanning / Complete / Reviewed.

- Real-time tier indicator: 'Currently 4 disciplines uploaded — Tier 3, estimated €800.'

- Real-time time-to-completion estimate: 'Estimated completion 2026-06-05 14:00.'

- Findings stream into the dashboard as they're approved by reviewers.

- Customer can re-invite a consultant whose upload was incomplete, or upload on their behalf.

## 8.2 What the customer sees in motion

- Per-discipline progress bars filling as AI scan progresses.

- CRITICAL / HIGH / MEDIUM / LOW finding counters incrementing as each finding is approved.

- Reviewer status badge per discipline: 'AI scan complete · 142 findings in review (78 done).'

- ETA countdown clock — refined as the system observes actual scan + review velocity.

- Visual tier ladder showing 'You're at Tier 3' with hover detail on what each tier includes.

## 8.3 Notifications

- Discipline upload received → 'Architectural pack uploaded by Mary at Murphy Hennessy. Scan starting.'

- Discipline AI scan complete → 'Architectural AI scan complete — 142 findings entered review.'

- Discipline review complete → 'Architectural findings approved by reviewer. 138 visible in your dashboard.'

- Full pack review complete → 'Pack complete. Open dashboard to see 327 findings.'

- Critical-severity escalation → 'Reviewer escalated 2 CRITICAL items for senior review. ETA 4h.'

# 9. Updated MVP Build Plan — 120 Days

v0.1 targeted a 90-day MVP. v0.2 extends to 120 days to accommodate per-discipline ZIP intake, reviewer workflow, and the second-product reviewer dashboard.

| Phase | Weeks | Build deliverable | Acceptance criteria |
| --- | --- | --- | --- |
| Foundation | W1-2 | Repo, environments, Convex project, Vercel project, Clerk org, Stripe acct, GitHub Actions CI | Auth works end-to-end; deploy pipeline green |
| Project + invitations | W3-4 | Project creation, consultant invitation, magic-link generation, upload page UX | Customer can invite consultants; consultant can land on upload page; magic-link expiry works |
| ZIP intake + classify | W5-7 | Per-discipline ZIP upload, server-side extraction, file classification, tier detection | Can upload 161-file validation pack ZIP and have it classified + tiered in <60 sec |
| Check pipeline | W7-10 | Multi-pass orchestration, per-discipline workers, prompt-cached corpus, source-quote verification, findings writeback | Can run validation pack end-to-end and produce 250+ findings with source quotes |
| Customer dashboard | W9-12 | Live project workspace, per-discipline status, streaming findings, tier indicator, ETA | Customer can watch a pack scan in real-time |
| Reviewer dashboard | W11-14 | Separate reviewer auth, queue, finding-detail view, approve/edit/reject/escalate, audit sampling | 3 friendly reviewers can triage a real pack end-to-end |
| Billing | W13-14 | Stripe per-check, subscription, Stripe Tax (VAT), invoicing, dashboard usage | Can take first paying customer through full purchase + scan + review + export |
| Hardening | W15-17 | Quality regression suite, telemetry, error handling, retry logic, cost monitoring, reviewer audit interface | 3 friendly customers + 5 reviewers operate the system unattended; cost/finding stable |

# 10. Recommendations and Improvements

Items that should be in the architecture but didn't fit a numbered section above. Listed in priority of decision-impact.

## 10.1 Standards corpus version pinning

Every check records the corpus version used. Customer can re-run a check against a newer corpus version on demand (paid). Reviewer-approved findings can be flagged as 'still current under corpus v.x.y' or 'requires re-review under newer corpus.' This is essential for BCAR-related work where the standard reference matters legally.

## 10.2 Diff view for revised packs

When a consultant re-uploads their discipline ZIP (revised pack), VerifIQ shows the customer a diff: which findings closed, which new findings emerged, which persisted. This is the killer feature for design teams iterating on packs.

## 10.3 Webhook + API for CDE integrators

Customer's CDE (Aconex, Procore, Asite, Viewpoint) can call VerifIQ via webhook on pack-issue. VerifIQ returns findings via API to the CDE. Eliminates the upload step entirely for enterprise customers. Year-2 roadmap.

## 10.4 Customer reviewer-summary call

Programme-tier customers get a 30-minute call with the senior reviewer at the end of each major pack review. Senior reviewer walks the customer through CRITICAL items and answers questions. Premium-feel, adds modest cost, retention multiplier. Bundle into Tier 5 Mega pricing.

## 10.5 Tier 0 — Free trial

Single small file (under 5MB), single discipline. No review needed (low risk content). Captures email and converts to PAYG account. Pure lead-gen funnel. Zero marginal cost.

## 10.6 Reviewer leaderboard / gamification

Internal-only reviewer dashboard shows leaderboard of findings reviewed, audit agreement rate, average time per finding. Healthy competition; identifies top performers for promotion to senior reviewer. Light-touch, not heavy-handed.

## 10.7 Per-discipline magic-link expiry tuning

Default magic-link expires 14 days from invitation. Customer can override per-project. For multi-stage tender packs where consultants release pack in phases, expiry can be extended without re-issuing the link.

## 10.8 Cross-org reviewer marketplace (future)

In Year 2+, the reviewer panel can be opened up — chartered Irish reviewers can apply, get vetted, and earn from VerifIQ as a side-income. Scales reviewer capacity without VerifIQ direct employment. Marketplace dynamics; requires more legal scaffolding.

## 10.9 BCAR Assigned Certifier add-on

Future product: VerifIQ-stamped finding summaries delivered as a structured BCAR pre-flight report to Assigned Certifiers. The reviewer-stamped version becomes part of the AC's QA chain. Premium price (€800-€2,000 per AC project). Year 2 product extension.

## 10.10 Real-time consultant feedback loop

When VerifIQ surfaces a CRITICAL finding in a consultant's pack, the consultant (with customer permission) gets a notification: 'Finding in your Arch ZIP — possible issue at AR-40002.' Closes the design-team feedback loop and positions VerifIQ as everyone's friend, not the customer's audit tool.

# 11. Risks at Scale

| # | Risk | L × I | Mitigation |
| --- | --- | --- | --- |
| R1 | Consultant magic-link non-response — customer can't get all discipline ZIPs in | H × M | Automatic reminders, customer-upload-on-behalf-of fallback, 'sufficient disciplines' threshold for cross-pass |
| R2 | Reviewer bottleneck — AI-emitted findings outpace reviewer capacity | M × H | Reviewer panel scales ahead of demand; per-finding incentivises throughput; surge pricing for SLA-at-risk findings |
| R3 | Cost overrun at frontier pricing for Tier 5 packs | M × M | Per-discipline budgets, smart routing, prompt caching, fallback to sampling for over-budget files |
| R4 | Anthropic API rate limit or service degradation under load | L × H | Multi-provider from day 1; queue-based processing absorbs spikes; SLA includes 'best-effort' framing for outages |
| R5 | Customer waits 72h for Tier 5 review and gets cold | M × M | Stream findings as approved, not wait for full review; per-discipline release; per-CRITICAL notification |
| R6 | Reviewer quality drift — pace pressure leads to rubber-stamping | M × H | Random 5% audit by senior; reviewers under 95% audit-agreement retrained or off-boarded; reviewer reputation score |
| R7 | Magic-link security — token leakage, replay, or unauthorized upload | L × H | Single-use tokens (use marks as consumed), short expiry, IP-locking for upload session, audit log; customer can revoke |
| R8 | Multi-discipline coordination pass produces hallucinated 'connection' findings between unrelated docs | M × M | Source-quote gate applies to cross-disc pass too; every cross-disc finding must cite source from at least 2 disciplines verbatim |