VerifIQ

Sector + Role Taxonomy + Smart Onboarding Wizard

How VerifIQ serves every role in the Irish (then UK then EU) design ecosystem across every sector — through one smart onboarding wizard

v0.1 · 1 Jun 2026 · Internal use

# 1. Position Manifesto — Augment, Don't Replace

The line we will not cross VerifIQ accelerates verification. It does not replace the chartered professional. Every output is indicative. Every reviewer keeps full liability. Every customer keeps full authorship. We are pointing at where to look. Not deciding what is right. If we ever ship marketing language that suggests otherwise, we have crossed the line. Pull it.

Three sentences for every employee, every reviewer, every customer, every investor, every press release:

- VerifIQ is a software checking tool — outputs are indicative, not professional opinions.

- VerifIQ does not certify, sign off, or carry liability for design correctness.

- VerifIQ helps you find issues faster. You decide what to act on.

This manifesto is enforced in product UI (mandatory disclaimers), in marketing (audited per release), in legal (Terms of Use), and in customer success (every onboarding email says it again).

# 2. The Irish Design Ecosystem — Full Role Taxonomy

VerifIQ serves more than the obvious five design disciplines. The full Irish design + delivery ecosystem includes approximately 30 distinct professional roles, each with their own workflow, their own concerns, their own willingness to pay for verification.

## 2.1 Design team — chartered design roles

| Role | Chartered body / qualification | VerifIQ value proposition |
| --- | --- | --- |
| Lead Architect | RIAI Chartered | Multi-discipline coordination check + design info quality |
| Conservation Architect | RIAI Grade I or II Conservation | Heritage / TGD-J / Section 57 protected structure check |
| Landscape Architect | ILI Registered | BS 3998 / TGD M external / NDA inclusive landscape |
| Civil Engineer | CEng MIEI | Drainage / GDSDS / roads / TII Spec / surface water |
| Structural Engineer | CEng MIEI / FIStructE | Eurocodes + Irish NA / I.S. EN 1090, 13670, 206 |
| Mechanical Engineer | CEng MIEI Building Services | CIBSE / TGD L NZEB / F-Gas / Legionella / kitchen suppression |
| Electrical Engineer | CEng MIEI Electrical | I.S. 10101 / IS 3218:2024 / IS 3217:2023 / disabled refuge |
| Public Health Engineer | CEng MIEI Public Health | Water, drainage, gas, HTM 04-01 / 64 / 67 |
| Fire Engineer | IFE Grade / Chartered Member | TGD-B Vol 1+2 / FSC condition propagation / BS 9999 / BS 9991 |
| Acoustic Engineer | MIOA / CEng | BS 8233 / TGD-E / BB93 schools / HTM 08-01 healthcare |
| Façade Engineer | CEng / specialist | CWCT / curtain wall / window performance / thermal bridging |
| Vertical Transportation Engineer | MIET / specialist | BS EN 81-20/-50 / BS EN 13015 / lifts in healthcare / data centre |
| EED / NZEB / Sustainability Consultant | BER Assessor / CEPHEUS / BREEAM AP / LEED AP | TGD L / NZEB / Part L performance / BREEAM / LEED / CIBSE TM54 |
| Environmental Consultant (EIAR) | IEMA / CIWEM / specialist | EIA Directive / SEA / NIS / habitat / ecology |
| BIM Coordinator / Manager | buildingSMART / CIOB / specialist | BS EN ISO 19650 / BIM execution plan / model federation |
| Specialist Subcontractor Designers | varies | CDP element specifications / proprietary system designs |

## 2.2 Statutory / regulatory roles

- Assigned Certifier (BCAR SI 9/2014) — chartered professional with personal liability for certifying the works.

- Design Certifier (BCAR SI 9/2014) — chartered professional certifying the design complies.

- Ancillary Certifier — discipline-specific designer certifying their element.

- PSDP under SI 291/2013 (Safety, Health and Welfare at Work (Construction) Regulations) — design-phase safety coordinator.

- Planning Consultant — Section 254 licences, Part 8 procedures, JR risk.

- Fire Cert / DAC applicant — coordinates the statutory application process.

- Legal Advisor — contract review, procurement compliance under SI 284/2016, construction law.

## 2.3 Employer-side roles

- Employer's Representative (ER) — contract administrator under PW-CF.

- Lead Designer (if separate from Lead Architect) — Brief author and design-team coordinator.

- Project Manager (Employer-side) — programme, risk, governance.

- Cost Manager / Employer's QS — pre-contract estimate, post-contract cost management.

- Capital Programme Manager — portfolio-level oversight (HSE Estates, OGP, Department, Section 38/39 body).

- Internal Estates Team — operational handover, FM brief.

- Healthcare Lead — clinical, infection control, biomedical engineering, IT systems.

- Operator — facility management input on operational requirements.

## 2.4 Contractor-side roles

- Main Contractor PM — programme, sequence, sub-contractor coordination.

- Pre-Construction Director — tender pricing, bid risk, awarded-job mobilisation.

- Quantity Surveyor (Contractor) — measurement, valuation, variation administration.

- Site Manager — daily build.

- Quality Manager — inspection plans, snagging, defects.

- Health & Safety / PSCS — construction-phase coordinator under SI 291/2013.

- Commercial Director — strategic risk, claim defence.

## 2.5 End-user roles

- Owner — capital decision-maker.

- Developer — speculative or build-to-let property creator.

- Operator — running the asset once delivered.

- Facility Manager — long-term care of the asset.

- Tenant Representative — for office / retail / industrial fit-out projects.

# 3. Sector Taxonomy — Eight Headline Sectors

Each sector has its own standards corpus, its own risk hierarchy, its own audience, its own pricing tolerance. VerifIQ launches with a sector-by-sector rollout — Healthcare first because it's the highest-density evidence-engagement sector we have.

## 3.1 Sector + sub-type matrix

| Sector | Sub-types | Sector-specific corpora |
| --- | --- | --- |
| 1. Healthcare | Acute hospital, day-care centre, GP / primary care, mental health unit, dental, veterinary, nursing home, palliative care, lab / diagnostic, surgical theatre suite, MRI/CT suite | HBN, HTM, HIQA, HFC, HSE PCM, Section 38/39 design guides, infection control (HBN 00-09), HTM 04-01 / 03-01 / 02-01, clinical equipment scheduling |
| 2. Office / Commercial | Class A speculative, owner-occupier, mixed-use, hot-desk / coworking, build-to-suit, fit-out | CIBSE Guide A/B/F/M, BCO Guide to Specification, WELL Building Standard, BREEAM Offices, smart-building protocols |
| 3. Data Centre | Hyperscale (Tier IV), enterprise (Tier III), edge / micro, colocation, AI/HPC compute, FinTech | Uptime Institute Tier I-IV, TIA-942, EN 50600, ASHRAE TC 9.9, NIST SP 800-53, FM Global, sector-specific (FCA, GDPR), water cooling / immersion cooling standards |
| 4. Industrial Plant | Pharma manufacturing (GMP), food & beverage, electronics / semiconductor, chemical, biotech, advanced manufacturing | EU GMP / ICH / ATEX (explosive atmospheres) / OSHA / FDA 21 CFR Part 11 / ISPE baseline guides / HSA Codes of Practice |
| 5. Power & Energy | Onshore wind, offshore wind, solar PV, battery storage (BESS), grid substation, district heating, nuclear (future), hydrogen | EirGrid Grid Code, ESB Networks Distribution Code, IEC 61400 (wind), IEC 62548 (PV), IEC 62933 (BESS), HSA Major Accident Hazards |
| 6. High-Rise / Skyscraper | Residential tower, office tower, mixed-use, hotel | BS 9991 (residential), CIBSE Guide D vertical transport, NHBC over 15 storeys, fire engineered design (TGD-B Appendix A), wind-loading EN 1991-1-4 |
| 7. Major Infrastructure | Roads / motorways, rail (Metro, Luas, IÉ), bridges, tunnels, ports, airports, water/wastewater treatment, flood defence | TII Specification + Standards, IÉ Standards (RS, CCE), CIRIA reports, EI / ICE Specifications, EU TEN-T standards, Eurocodes + bridge-specific NAs |
| 8. Education / Public | Primary, post-primary, third-level, library, sports / leisure, cultural, courts, prisons, garda / emergency services | DoE TGDs (Schools), HEA design guides, BB101 ventilation, BB87 acoustics, library design standards, sports England guides |

## 3.2 Sector launch sequence

- Phase 1 (months 0-9) — Healthcare. Highest-density evidence, strongest pilot pipeline (HSE Estates), most regulatory complexity. The validation engagement is healthcare.

- Phase 2 (months 9-15) — Office / commercial. Largest addressable market by volume. Lower regulatory complexity = simpler corpus. Cross-sell to existing healthcare customers running mixed portfolios.

- Phase 3 (months 12-18) — Data centre. Hyperscale customers (Amazon / Microsoft / Google) treat verification as risk-management spend; willingness to pay highest in the market. Specialised but learnable corpus.

- Phase 4 (months 18-30) — High-rise + Major infrastructure. Slower sales cycle, larger deals, public-sector procurement complexity. Eurocode + sector-specific corpora deeper than V1 supports.

- Phase 5 (months 24-36) — Education, industrial plant, power. Lower urgency, broader spread; sector-by-sector via partnership with sector-specific consultancies.

# 4. Smart Onboarding Wizard — The Configuration Layer

Design principle 5-10 smart questions. Each answer adapts the next. Total time to complete: under 90 seconds. Every answer feeds into one of four configuration outputs: standards corpus, worker selection, check-rule set, severity thresholds. Customer never sees the configuration — only the question. The intelligence is in the question structure, not in the customer's understanding of it. Skip-logic is mandatory. Customer should never see a question that doesn't apply.

## 4.1 The eight questions

### Q1 — Sector

8 options (Section 3.1). Required. Drives 70% of subsequent configuration.

- Branch: Sector = Healthcare → Q2a (healthcare sub-types)

- Branch: Sector = Data Centre → Q2b (data centre tier)

- Branch: Sector = High-Rise → Q2c (residential / commercial / mixed-use)

- Branch: Sector = Major Infrastructure → Q2d (infrastructure type)

### Q2 — Sector sub-type (adaptive)

Options depend on Q1 answer. 4-12 options per sector. Required.

Configuration consequences: loads sector-specific corpora (HBN/HTM for healthcare acute, Uptime Institute Tier III for data centre enterprise, etc.); sets severity thresholds (infection control failure in acute hospital = CRITICAL; same finding in office = MEDIUM).

### Q3 — Project lifecycle stage

Options: Concept / Stage 1 / Stage 2A/B/C / Stage 3 / Stage 4 / Construction phase / Commissioning / Post-occupation. Required.

Configuration consequences: determines expected document set (Stage 2C requires drawings + specs; Stage 1 only requires brief + sketch); adjusts what counts as 'missing' (no BoQ at Stage 2A is expected; no BoQ at Stage 4 is a CRITICAL finding); calibrates expected completeness.

### Q4 — Project scale

4 options: Small (<€2m) / Mid (€2-20m) / Large (€20-200m) / Major (€200m+). Required.

Configuration consequences: determines applicable contract framework (Small → minor works contract; Major → PW-CF1 mandatory); drives BCAR exemption logic (works under €2m may be exempt from full BCAR); sets tier-pricing default.

### Q5 — Contract framework

Options: PW-CF1 / PW-CF2 / PW-CF3 / PW-CF4 / PW-CF5 / RIAI Form / NEC4 / JCT / FIDIC / RIBA / Bespoke. Required, with default suggested from Q4 answer.

Configuration consequences: loads contract-specific clause library (PW-CF5 Cl 9 / Cl 10 / Cl 12 for variations; NEC4 Clause 60 compensation events; FIDIC Sub-Clause 20.1); drives Hunt product variation-mapping output.

### Q6 — Disciplines and specialists involved (multi-select)

8-25 options depending on prior answers. The MULTI-SELECT question. Pre-selected sensibly based on sector + sub-type.

Defaults by sector:

- Healthcare Acute: Arch + CS + M&E + Elec + Fire + Public Health + Healthcare Lead + Infection Control + Vertical Transport + BCAR Assigned Cert

- Data Centre Enterprise: Arch + CS + Mech (focused on cooling) + Elec (focused on power resilience) + Fire (focused on suppression) + Security + Acoustic + Specialist Subcontractors

- Office: Arch + CS + M&E + Elec + Fire + Sustainability + Façade

- Conservation: Arch + Conservation Architect + CS + Heritage Consultant + Archaeological Consultant

Configuration consequences: determines which discipline workers to spin up; sets per-discipline budget allocations; enables specialist check rules (e.g. acoustic check only runs if Acoustic Engineer indicated).

### Q7 — Specific risk emphasis (sector-adaptive)

3-5 options per sector. Customer selects what worries them most. Optional — defaults to 'general'.

Healthcare options: Infection control / Patient safety / Clinical equipment coordination / Disability access / Operational handover.

Data Centre options: Power resilience / Cooling redundancy / Fire suppression / Security / Network connectivity.

High-Rise options: Fire engineering / Wind loading / Vertical transport / Façade interface / MEP risers.

Configuration consequences: weights severity thresholds in selected areas — issues in selected risk areas escalated one severity level.

### Q8 — BCAR scope

Options: Full BCAR / Partial BCAR (under €2m exempted elements) / BCAR-exempt project / Not applicable (UK / non-Irish).

Configuration consequences: enables BCAR-specific checks (Assigned Certifier appointment, Ancillary Cert allocation, Form of Notice of Assignment, BCMS submission readiness); adjusts severity (BCAR Ancillary Cert missing on regulated project = CRITICAL; same on exempt = N/A).

## 4.2 The four configuration outputs

- Standards corpus selection: which standards to load (sector + sub-type + jurisdiction). Healthcare Acute Ireland loads Eurocodes + Irish NAs + TGD A-M + HBN + HTM + I.S. 10101 + I.S. 3218 + HIQA + HSE PCM. Data Centre Enterprise Ireland loads Eurocodes + TGD A-M + I.S. 10101 + Uptime Tier III + TIA-942 + EN 50600 + ASHRAE TC 9.9.

- Worker selection: which discipline workers to spin up. Conservation project enables Conservation Architect worker, disables Public Health Engineer worker, etc.

- Check-rule set: which specific check rules to apply. Healthcare Acute enables 'check infection-control fabric in spec'; Office doesn't.

- Severity thresholds: same finding may be CRITICAL in one sector and LOW in another. Severity calibration is sector-adaptive.

## 4.3 The 'simple to onboard' promise

Customer experience target: under 90 seconds from landing on the wizard to first check kicking off. We achieve this by:

- Aggressive defaults — most common answer pre-selected at each step.

- Skip-logic — irrelevant questions never appear.

- Visual progress — 8 dots, fills as they go.

- Save-and-resume — onboarding interrupted is saved; come back later.

- Auto-detection from uploaded files — when consultant uploads first file, sector / discipline / stage can often be auto-inferred from the file content and presented as 'we think this is X, confirm?' rather than open-ended.

- One-shot configuration per project — the wizard runs once per project; subsequent uploads inherit the configuration.

# 5. Autonomous Workflow Specification

Once the wizard completes, VerifIQ runs autonomously through the full lifecycle. Human intervention is by exception, not by default.

## 5.1 The autonomous loop

- Customer completes wizard → project configured with corpus, workers, check rules, severity thresholds (10 seconds of background processing).

- Customer invites consultants via per-discipline magic links (1 form, 4-12 fields, auto-send).

- Consultants upload discipline ZIPs at their own pace (over hours to days).

- Each upload triggers: ZIP extraction → file classification → discipline scan → findings to pending_review queue.

- When 3+ disciplines complete, cross-discipline coordination pass fires automatically.

- Reviewer queue auto-routes findings to qualified reviewer (matched by discipline + capacity + audit score).

- Reviewer triages: approve / edit / reject / escalate. Approved findings appear in customer dashboard.

- Customer notified by email + in-app at each milestone (discipline complete, cross-disc complete, review complete).

- Customer exports register (Excel / Word / JSON) when ready. Optional: VerifIQ writes findings back to customer's CDE via webhook.

- Project marked complete. 7-year audit log preserved. Source files deleted per customer retention policy.

## 5.2 Human-in-the-loop checkpoints (planned, not interruptive)

- Wizard completion — customer confirms configuration before first invite goes out.

- Tier upgrade — if pack exceeds tier budget by >10%, customer notified for approval.

- CRITICAL escalation — senior reviewer second-look for any CRITICAL finding.

- Cross-discipline pass trigger — Lead Designer can manually trigger before all disciplines complete.

- Project lock — customer marks 'no more uploads' to finalise.

## 5.3 Failure-recovery automation

- Consultant non-response → automatic reminder at 48h, 72h, 96h; customer notified at each step; customer can self-upload on consultant's behalf.

- Single file fails to process → logged, surfaced in 'incomplete' status, scan continues with other files.

- API outage → multi-provider failover (Anthropic → OpenAI); customer sees 'paused for technical reasons' status (not raw error).

- Budget exceeded mid-scan → smart sampling (cap files, sample pages) rather than failure.

## 5.4 Telemetry that drives the autonomous loop

- Customer engagement: time-to-first-upload, time-to-pack-complete, time-to-export, churn signals.

- Reviewer performance: findings/hour, audit agreement rate, time-per-finding, escalation rate.

- Cost: inference cost per pack vs target margin; over-budget projects flagged for manual review.

- Quality: source-quote rejection rate, customer dismissal rate (proxy for false positive), customer act-upon rate (proxy for finding value).

# 6. Catering for Niche Specialists

The Conservation Architect, Landscape Architect, Acoustic Engineer and other niche specialists need a way to use VerifIQ that doesn't require them to be 'the Lead Designer running the project.' We solve this with Tier 0 + Specialist Studio tier.

## 6.1 Tier 0 — Free single-discipline trial

- Specialist uploads ONE small file (max 30MB) for their discipline.

- No account needed — magic-link from email after captcha.

- Single-discipline check using their specialist corpus.

- Output emailed back: 5-15 findings, severity-tagged.

- Conversion CTA: 'Need more? Studio Single-Discipline from €60.'

- Marketing acquisition cost target: €5-15 per signup.

## 6.2 Studio — Specialist Single-Discipline Tier

- €60-€200 per check for Landscape / Conservation / Acoustic / Façade etc.

- Specialist uploads their pack only — not a full multi-discipline pack.

- Specialist-specific corpus + check rules (Conservation: TGD-J, Section 57 protected structures; Acoustic: BB93, HTM 08-01).

- Indicative output, single-discipline focus.

- Used by: solo specialist consultancies, peer-review-replacement for small projects, pre-submission QA.

## 6.3 Specialist roster — VerifIQ Year 1 launch list

- Conservation Architect — TGD-J, NIAH, ICOMOS, Section 57 protected structure

- Landscape Architect — TGD-M external, NDA inclusive landscape, BS 3998 tree, planning conditions

- Acoustic Engineer — BS 8233, TGD-E, HTM 08-01 healthcare, BB93/BB101 education

- Façade Engineer — CWCT, BS EN 13830 curtain walling, thermal bridging, air leakage

- Vertical Transport Engineer — BS EN 81-20/-50, BS EN 13015 maintenance, healthcare specific

- BIM Coordinator — BS EN ISO 19650, BIM execution plan checks

- Fire Engineer (standalone) — Fire Strategy doc check, FSC condition propagation

- Sustainability / EED Consultant — TGD L NZEB compliance, BREEAM credit evidence, LEED

- EIA / Environmental Consultant — EIAR completeness, habitat assessment, NIS

- PSDP — Preliminary H&S Plan completeness, design-phase risk register

Why the niche specialists matter strategically Niche specialists are passionate. They care about their craft. They are the first to spot a wrong-standard reference and the last to suffer in silence about it. They will adopt VerifIQ if it serves their specialism — and they will recommend it within their professional network (small, tight, high-trust). Studio tier converts at higher rates than Verify because specialist customers see value faster (immediate sanity check on the thing they care about). They are early indicators of VerifIQ corpus quality — if a Conservation Architect tells us our TGD-J knowledge is shaky, we fix it before launching to the wider market.

# 7. 'Start Small' Launch Plan

The user's instruction is clear: start small, get the onboarding question structure right, then expand. The path:

## 7.1 Phase A (months 0-3) — Healthcare + 5 disciplines + Ireland only

- One sector: Healthcare (acute hospital + day-care subtypes only).

- Five disciplines: Arch + CS + M&E + Elec + Fire.

- One jurisdiction: Ireland.

- One contract framework: PW-CF5 Employer-Designed.

- Wizard reduced to 5 questions (the rest defaulted).

- Reviewer panel: 5 chartered reviewers, one per discipline.

- 3-5 friendly pilot customers (existing GovIQ network).

- Goal: prove the engine works on a defined slice. Validate per-discipline ZIP + HITL + autonomous flow.

## 7.2 Phase B (months 3-6) — Healthcare expansion + Studio launch

- Healthcare sub-types: add GP / primary care, mental health, dental.

- Disciplines: add Public Health, Acoustic, Conservation as Studio specialists.

- Contract: add PW-CF1, RIAI Form.

- Launch Studio — Conservation Architect + Landscape Architect + Acoustic Engineer first.

- Onboarding wizard expanded to 6-7 questions, adaptive logic refined.

- First UK customer pilot (Healthcare; UK corpus stub).

## 7.3 Phase C (months 6-12) — Sector expansion

- Add Office sector — simpler corpus, larger market.

- Add Data Centre sector — narrow but high-willingness-to-pay.

- Disciplines: full design-team coverage including Vertical Transport, Façade, EED / NZEB.

- Contract: add NEC4, JCT for UK customers.

- Wizard at full 8 questions with full adaptive logic.

## 7.4 Phase D (months 12-24) — Major infrastructure + UK at scale

- Add High-Rise + Major Infrastructure sectors.

- UK corpus at production grade.

- Partnership-led entry into Industrial Plant + Power sectors.

- API + CDE integration for enterprise customers.

## 7.5 Phase E (months 24-36) — Europe + reviewer marketplace

- Add 2-3 EU jurisdictions (Spain / Portugal / Germany / Netherlands).

- Open reviewer marketplace — chartered Europeans can apply, vet, earn.

- Studio tier as global default — single-discipline checks regardless of project location.

# 8. How the Wizard Drives the Configuration

Pseudo-code for the configuration engine that turns wizard answers into a project setup. This is the heart of the product.

// Pseudocode — actual implementation in Convex action 'configureProject'

function configureProject(wizardAnswers) {

const config = {

corpus: selectCorpus(answers.sector, answers.subType, answers.jurisdiction),

workers: selectWorkers(answers.disciplines),

checkRules: selectCheckRules(answers.sector, answers.subType, answers.contractType),

severityThresholds: calibrateSeverity(answers.sector, answers.subType,

answers.stage, answers.riskEmphasis),

tier: detectTier(answers.scale, answers.disciplines),

bcarMode: detectBcarMode(answers.scale, answers.jurisdiction, answers.bcarScope),

contractClauseLibrary: loadContractLibrary(answers.contractType),

};

return config;

}

## 8.1 The corpus selector

- Always loaded: Eurocodes + Irish NAs, TGD A-M, BCAR SI 9/2014, CWMF (if PW-CF), I.S. 10101.

- Healthcare adds: HBN, HTM, HIQA, HSE PCM, infection control corpus.

- Data Centre adds: Uptime Tier, TIA-942, EN 50600, ASHRAE TC 9.9.

- High-Rise adds: BS 9991/9999, NHBC, wind-loading EN 1991-1-4.

- Always loaded for Irish projects: I.S. 3218:2024, I.S. 3217:2023, EU 2024/573.

## 8.2 The worker selector

- Each discipline checkbox → one worker spun up.

- Specialist disciplines (Conservation, Landscape, Acoustic, Façade etc.) → specialist worker enabled.

- Cross-discipline pass enabled if 3+ disciplines selected; disabled for Studio (single-discipline).

## 8.3 Severity calibration

Each finding has a base severity. The wizard answers adjust it. Example:

- Base finding: 'Compartment wall REI 30 specified; FSC condition requires REI 60.' Base severity HIGH.

- Sector = Healthcare Acute Hospital → escalated to CRITICAL (clinical risk).

- Sector = Office → stays HIGH.

- Stage = Construction phase → escalated +1 (re-work cost higher than design-phase fix).

- Risk emphasis includes 'Infection control' → no further change (different risk area).

- Risk emphasis includes 'Patient safety' → escalated +1.